## Slide 1
BUSINESS CASE |FITHUB MVP
PROJECT DESCRIPTION
This project is about building the MVP version of the web application FITHUB for users to test the app and meet their fitness needs.
BUSINESS PROBLEM
Briefly describe the business problem you’re trying to solve with the project.
Gaining new customers
Gaining conversions (sign up for email, newsletter, login)
Getting longer engagement from customers.
etc
BENEFITS OF SOLVING
Expand on customer market
Getting reviews from customers for optimizing application
SCOPE
IN
# Configuring API
#2 Optimizing User Authentication
#3 Optimizing Bookmark functionality
#4 Building Landing Page and Review Page
DELIVERABLES
Web Application (User Authentication, Multimedia API, Bookmark function)
Landing Page
Google Analytics reports
Review Page
Start: December 2023
Finish: Jan 2024
Budget Line Item | Cost
Resourcing | 0
Licensing | 0
External Services | 0
Other | 0
Total | 0
OUT
#1 Creating Filter Menu for Exercise List
#2 Making application compatible with Android/IOS
#3 Social Media Advertising for MVP

## Slide 2
PROJECT TEAM
Shavaughan | Project Manager, Developer, Marketing | % 100 of Allocation on the Project
DELIVERY APPROACH
Briefly describe the delivery approach:
Scrum framework
Kanban board
KEY STAKEHOLDERS
Shavaughan | Project Manager, Developer, Marketing | % 100 of Allocation on the Project
Name | Role | Area
Name | Role | Area
Name | Role | Area
Name | Role | Area
DEPENDENCIES
User Stories
Google Analytics Report
Multimedia API for exercise content
RISKS
#1 Building User Authentication go beyond due date.
#2 Receiving feedback from users in time.
#3 Feedback from users may go beyond the scope.
Security threats for users sign-up-login
API usage may slow down due to high traffic
CONSTRAINTS
#1 API configuration must have limitless usage
#2 Users information must be stored in secured place
#3 Only iterate application from feedback that aligns with scope.
etc
BUSINESS CASE CONTRIBUTORS
Shavaughan | Project Manager, Developer, Marketing
BUSINESS CASE APPROVERS
Name | Role Signature ___________________________
Name | Role Signature ___________________________
BUSINESS CASE CHANGE LOG
Created on: DD/MMM/YYYY
Last Updated on: DD/MM/YYYY
Shavaughan Watson